Enabling Model Context Protocol (MCP) at the Enterprise

Controlled Access Framework via Active Directory Group Authorization

Prepared for: Leadership Review   |   Domain: Security, Architecture, AI Enablement   |   Status: For Approval

# 1. Executive Summary

Model Context Protocol (MCP) has rapidly become the de-facto standard for connecting AI assistants and agents to enterprise tools, data, and APIs. Major IDEs and AI coding tools (Claude Code, Cursor, VS Code, JetBrains) and a growing list of internal use cases now depend on MCP servers.

Today, the enterprise blocks any package matching the *mcp* pattern at Nexus. This was a defensible interim control, but it now creates a hard ceiling on AI productivity and is generating a steady stream of exception requests.

Recommendation: Replace the blanket pattern block with an Active Directory (AD) group-gated authorization model at Nexus. Two purpose-built groups — one for end users, one for CI/CD service identities — restrict MCP package access to vetted populations, preserve auditability, and unblock AI development without removing security controls. This is Phase 1 of a three-phase program; runtime and egress controls follow in Phases 2 and 3.

# 2. Current State and Problem Statement

## Current Controls

- Nexus is the single sanctioned source for npm, PyPI, and Maven artifacts; all packages are scanned and policy-validated before being made available.

- Any artifact whose name matches the *mcp* pattern is blocked at the Nexus repository layer for all users and pipelines.

- End-user developer machines and GitLab CI/CD runners both pull exclusively from Nexus.

## Problem

- The blanket block prevents adoption of legitimate, business-approved AI tooling (e.g., MCP servers for Git, Jira, Confluence, internal APIs).

- Exception volume is rising; ad-hoc exceptions are not scalable and fragment the audit trail.

- MCP-specific runtime monitoring, allowlisting, and egress controls do not yet exist in the enterprise — so simply unblocking is not safe either.

Tension: blanket-block stalls AI velocity; blanket-allow exposes the enterprise to MCP-specific supply-chain, prompt-injection, and data-exfiltration risks. A scoped, identity-gated enablement is the minimum-viable path forward.

# 3. MCP-Specific Risk Landscape

| Risk Category | Description (MCP-specific) | Mitigation Layer |
| --- | --- | --- |
| Supply Chain | Malicious or typosquatted MCP server packages on npm/PyPI; packages with hidden network calls or post-install scripts. | Nexus scanning + AD-group gate (Phase 1); approved MCP server allowlist (Phase 2). |
| Prompt / Tool Injection | MCP tool descriptions are read by the LLM as instructions; a hostile server can manipulate agent behavior or chain-call other tools. | Curated server allowlist; client-side tool-permission policies; user awareness. |
| Credential & Token Leakage | MCP servers commonly hold OAuth tokens, API keys, and secrets; misconfigured scopes or token passthrough escalate access. | Vaulted secrets, scoped tokens, OAuth 2.1 enforcement on remote MCP. |
| Data Exfiltration | Tool calls can transmit source code, tickets, or customer data to external endpoints invoked by remote MCP servers. | Egress proxy / DLP inspection; outbound allowlist (Phase 3). |
| Local MCP Attack Surface | Local MCP servers run with the user's privileges and can read files, env vars, and credentials on the endpoint. | EDR coverage; least-privilege execution; approved-server registry. |
| Telemetry Gap | No native MCP traffic logs; client-server JSON-RPC traffic is not yet ingested into SIEM. | MCP gateway / proxy with structured logging (Phase 3). |
| Spec & Ecosystem Velocity | MCP specification and SDKs evolve frequently; controls can drift out of date. | Quarterly governance review; pinned SDK versions in Nexus. |

# 4. Proposed Solution: AD Group-Gated Access at Nexus

Replace the *mcp* pattern block with a Nexus content-selector and role binding that authorizes MCP-named artifacts only to members of two purpose-built AD groups.

## 4.1 Active Directory Groups

- End users (developers, AI engineers): SG-GOZ-<AssetID>-AIExploration-MCP-Users

- CI/CD service identities (GitLab runners, build agents): SG-GOZ-<AssetID>-AIExploration-MCP-Pipeline

- Membership granted via the standard access-request workflow with manager + asset-owner approval; quarterly recertification.

- Service identities (e.g., GitLab runner SAs) are added to the Pipeline group only when the owning project has an approved AI use case.

## 4.2 Nexus Authorization Model

- Define a Nexus content selector matching MCP artifact patterns across npm and PyPI repositories.

- Bind a Nexus role with read privilege on that selector to both AD groups via the existing SAML/LDAP integration.

- Default-deny remains in place for everyone outside the two groups — replacing the blanket block, not loosening it.

- All pulls are logged at the Nexus layer with user/service ID, artifact, and timestamp; logs forwarded to SIEM.

## 4.3 End-to-End Access Flow

| Step | Action | Control / Evidence |
| --- | --- | --- |
| 1 | User or project lead submits AI use case + access request. | Standard ARM workflow; manager + asset owner approval recorded. |
| 2 | Identity team adds approved user to MCP-Users group; pipeline SA added to MCP-Pipeline group. | AD audit log; quarterly recertification. |
| 3 | Developer machine or GitLab runner requests MCP package from Nexus. | Nexus authenticates against AD; checks group-bound role. |
| 4 | Nexus serves package only to authorized identities; denies all others. | Nexus access log → SIEM. |
| 5 | Package executes on endpoint or in pipeline; runtime controls apply. | EDR, egress proxy, secrets vault (Phase 2/3). |

# 5. Defense-in-Depth and Phased Roadmap

Phase 1 — Enable (this proposal, ~2 weeks): Create AD groups, configure Nexus content selector and role binding, retire the *mcp* blanket block, onboard initial AI exploration teams, forward Nexus logs to SIEM.

Phase 2 — Curate (30–60 days): Stand up an internal approved-MCP-server registry; security review intake for new servers; pin SDK versions; publish a developer guardrails guide (no token passthrough, no broad filesystem servers, no untrusted remote MCP).

Phase 3 — Observe and Contain (60–90 days): Deploy an MCP gateway/proxy for outbound remote MCP traffic with structured logging and DLP inspection; egress allowlisting for sanctioned remote servers; SIEM use cases for anomalous tool-call patterns.

# 6. Recommendation and Decision Requested

- Approve creation of the two AD groups and the Nexus authorization change to replace the *mcp* blanket block.

- Endorse Phases 2 and 3 as funded follow-on work; Phase 1 is necessary but not sufficient on its own.

- Designate an accountable owner for the MCP server registry and quarterly governance review.

Risk if not approved: AI development velocity continues to degrade, exception volume grows, and shadow workarounds (personal devices, unofficial mirrors) become more likely — a worse security posture than a controlled enablement.